Meeting Minutes

Q4 Product Planning — Engineering + Design Sync

| Date | October 6, 2025, 10:00 AM |
| --- | --- |
| Location | Conference Room B / Video (Zoom) |
| Attendees | Sarah Wanjiru (Chair), Daniel Otieno, Alex Morgan, Jane Kamau, Brian Mwangi |
| Apologies | Mary Achieng (on leave) |

Agenda

Review of Q3 OKR completion

Q4 priority roadmap — top 5 initiatives

Hiring plan: 2 senior engineers + 1 designer

Risk and dependencies

AOB

Discussion

Sarah opened the meeting with a recap of Q3. The team achieved 78% of stated OKRs, falling short on the analytics dashboard due to a dependency on the data warehouse migration that slipped by three weeks. Daniel noted that the warehouse migration is now complete and the dashboard work can resume in Q4 week 1.

Alex presented the proposed Q4 roadmap. After discussion, the team agreed to reprioritize the onboarding redesign ahead of the new pricing page. Jane expressed concern about the marketing team's bandwidth for the pricing page launch and committed to providing a campaign plan by end of week 2.

Decisions

Onboarding redesign is the #1 priority for Q4; pricing page moves to Q4 week 6.

Two senior engineers to be hired via the existing referral program; target start date Dec 1.

Designer hiring to be paused until Q1 2026 — current team has capacity.

Action Items

| # | Action | Owner | Due |
| --- | --- | --- | --- |
| 1 | Finalize onboarding design spec and share for review | Alex Morgan | Oct 10 |
| 2 | Provide Q4 marketing campaign plan | Jane Kamau | Oct 17 |
| 3 | Open 2 senior engineer requisitions | Sarah Wanjiru | Oct 8 |
| 4 | Schedule data warehouse dashboard kickoff | Daniel Otieno | Oct 9 |

Next meeting: October 20, 2025, 10:00 AM, same location.

Minutes prepared by: Sarah Wanjiru