PROJECT CHARTER

Mobile App Redesign — Q4 2025

1. Project Overview

This charter authorizes the Mobile App Redesign project, a Q4 initiative to redesign the customer-facing mobile app to improve retention, accessibility, and conversion. The project is sponsored by the VP of Product and owned by the Senior Product Designer.

2. Objectives & Success Metrics

Increase 30-day retention from 41% to 50% (+9pp).

Reduce first-week onboarding drop-off from 6.1% to 4.0% (-2.1pp).

Ship a 90-component design system adopted by 100% of product teams.

Launch by Q4 week 14 with no P1 incidents in the first 30 days.

3. Scope

IN SCOPE: customer app (iOS + Android), customer dashboard, customer settings.

OUT OF SCOPE: partner portal, internal admin tools, marketing site.

4. Stakeholders

| Role | Name | Responsibility |
| --- | --- | --- |
| Sponsor | Sarah Wanjiru (VP Product) | Charter signoff, scope changes |
| Project Lead | Alex Morgan (Sr. Designer) | Day-to-day execution, design |
| Engineering Lead | Daniel Otieno (CTO) | Sprint planning, technical risk |
| Marketing Lead | Jane Kamau (CMO) | Launch comms, positioning |

5. Timeline

13 weeks: Discovery (W1-2), IA + wireframes (W3-5), visual design (W6-8), prototype + usability testing (W9-10), engineering (W11-13), launch W14.

6. Budget

Total: KES 4.8M — design tools (KES 600k), user research (KES 800k), engineering contractor (KES 2.4M), marketing launch (KES 1.0M).

7. Risks

Engineering capacity — mitigation: contractor engaged from W11.

Design review backlog — mitigation: weekly review cadence with VP Product.

Apple/Google app store review delays — mitigation: submit by W12.

Approved: ____________________________  Date: ____________