SERVICE AGREEMENT

Marketing Automation Implementation

1. Parties

This Service Agreement (the "Agreement") is entered into on October 6, 2025, between Acme Holdings Ltd, a company registered in Kenya (the "Client"), and Savanna Foods Ltd, a company registered in Kenya (the "Provider").

2. Services

The Provider agrees to deliver the following services (the "Services"): (a) migration of the Client's existing CRM to the agreed automation platform; (b) design and build-out of 10 email workflows; (c) four training sessions for the Client's marketing team; and (d) management of two pilot campaigns during Q4 2025.

3. Timeline

Services will be delivered between October 13, 2025 and December 19, 2025, according to the milestone schedule in Schedule A.

4. Fees & Payment

Total fees: KES 1,850,000 exclusive of VAT, payable as follows: 30% on signing, 30% on completion of the migration (Milestone 2), 30% on completion of training (Milestone 3), and 10% on completion of the pilot campaigns (Milestone 4). Invoices are payable within 14 days of receipt.

5. Acceptance

The Client will have 5 business days from delivery of each milestone to accept or reject the work in writing, with reasons for rejection. If no response is given, the milestone is deemed accepted.

6. Confidentiality

Each party will keep the other's confidential information confidential for three (3) years after the end of the Agreement, on the terms of the separate Non-Disclosure Agreement signed between the parties on October 1, 2025.

7. Intellectual Property

All deliverables created by the Provider for the Client under this Agreement vest in the Client on full payment of the corresponding invoice. The Provider retains ownership of its pre-existing tools, methodologies, and templates.

8. Termination

Either party may terminate this Agreement with 30 days' written notice. On termination, the Client pays for Services delivered up to the termination date.

9. Governing Law

This Agreement is governed by the laws of the Republic of Kenya.

Signed for the Client: __________________________  Date: ____________

Signed for the Provider: __________________________  Date: ____________